FPGA Hardware Accelerator for Drones

Product Scope & MVP-to-Market Strategy

Status: Working decision document — supersedes the commercial framing in the original feasibility report

Date: July 24, 2026

Note: the underlying technical feasibility survey (FPGA vs. GPU/NPU power, cost, and speed data) lives in the original research report and is not repeated here. This document covers only what was decided since — the approach, the application, the market, and the go-to-market structure — and is the current source of truth for the project.

# 1. Technical Approach Selected

Chosen: Algorithm-hardware co-optimization — a single-workload FPGA CNN detection accelerator, not the multi-workload (detection + SLAM + sensor fusion) partition.

- Reuses a peer-reviewed, already-benchmarked reference design (Suh et al.) rather than an unproven multi-pipeline integration.

- 6–9 month build vs. 12+ months of integration risk for a simultaneous multi-workload chip.

- Produces one sellable unit — a customer can evaluate and adopt a single accelerator card without committing to a full architecture change.

Deferred, not discarded: the multi-workload FPGA partition (detection + SLAM + fusion on one chip) remains the differentiated, harder-to-copy contribution. It is scoped as a v2 upsell once the single-pipeline product has paying accounts — see Section 5.

# 2. Target Application

Chosen: Defect and anomaly detection for energy-infrastructure inspection — power lines, pipelines, wind turbines. Not agriculture, not consumer/enterprise photography, not defense/surveillance for the MVP.

## Why this application, ruled against the alternatives

| Alternative considered | Why it was ruled out for MVP | Verdict |
| --- | --- | --- |
| Agriculture (largest drone category by manufactured units) | Dominated by DJI Agriculture (300,000+ units) and XAG — both vertically integrated, closed silicon. Most volume is spray/spread payload carriers with no AI compute need; the AI-relevant slice (crop-health/mapping) is a fragmented subset. | Not addressable at scale |
| Consumer / general enterprise | DJI holds an estimated 70–80% global share and builds its own compute; not a reachable customer. | Structurally closed |
| Defense / search-and-rescue | Highest willingness to pay, but government procurement cycles and export-control complexity are wrong for a fast MVP. | Deferred to later |
| Energy-infrastructure inspection (selected) | Compliance-driven, non-discretionary spend; not gated by one closed giant; buyer base includes mid-tier integrators and open (PX4/Pixhawk-class) platforms. | Selected |

# 3. Target Market & Buyer

You are not selling to drone operators, and not to the top-volume airframe manufacturers. The customer is whoever builds the compute layer of the drone, filtered to those who don't already own their own silicon.

## Two buyer tracks

| Track | Who | Why they buy |
| --- | --- | --- |
| Fast track | Mid-tier industrial drone integrators building custom inspection platforms on open PX4/Pixhawk-class architectures | No in-house silicon team; fast, direct procurement decisions on ROI (flight time, weight, cost) |
| Scale track | Companion-computer / flight-controller suppliers (ModalAI, Auterion, Holybro, CUAV-type companies) | One design-in reaches their entire downstream customer base of drone builders instead of one integrator at a time |

Explicitly excluded as direct customers for the MVP: DJI, XAG, and other vertically integrated OEMs that build their own compute silicon.

# 4. Business Model

- Revenue shape: hardware module + recurring defect-analytics subscription, not a one-time board sale. The accelerator is the wedge; the subscription (anomaly flagging, reporting, fleet dashboard) is what makes the business durable past the first sale.

- Two commercial tracks, matched to customer funding capacity:

  - Track 1 — Standard/catalog module: one generic bitstream covering the common workload (detection only), sold to customers who can't fund custom development. Lower margin per unit, no sales friction, fastest cash — this is the MVP.

  - Track 2 — Tailored/NRE-funded program: customer funds development of a bitstream configured to their exact workload mix and I/O needs. Because the underlying chip is the same off-the-shelf FPGA, “tailoring” means customizing the HLS/logic design, not the silicon — weeks-to-months of engineering per customer rather than a $1–10M, 18–36 month ASIC-style NRE cycle. Higher margin at the customer's volume since no chip resources are wasted on unused logic; this is the strongest differentiator against fixed-function competitors (Hailo, dedicated NPUs), which cannot offer this at all.

Sequencing: launch Track 1 first to get paying customers and real flight data; use that credibility to sell Track 2 NRE contracts to larger accounts once the core technology is proven.

# 5. Integration Model: A (Retrofit) vs. B (OEM-Embedded)

Both A and B sell the same accelerator IP. The difference is how it's packaged and sold, not what it computes.

## 5.1 The concept

|  | Model A — Retrofit | Model B — OEM-embedded |
| --- | --- | --- |
| What's sold | An add-on accessory card for operational drones already in the field | A qualified BOM component, designed in at manufacturing |
| Buyer | Operators / integrators, individually | OEMs, via a design-in relationship |
| Price positioning | Priced like an accessory — lowest ASP | Priced as avionics — higher ASP, negotiated per OEM volume |
| Hardest part | Solving mechanical/thermal/power integration separately for every host drone model | The sales cycle — 9–18 months of design-in, qualification, and free engineering support before any unit sells |
| Compatibility risk | Highest — bolted onto a system not designed for it (connector mismatch, power budget conflicts, EMI/vibration outside a controlled enclosure) | Lowest — built into the spec from day one; the OEM designs the airframe around it |
| Time to first revenue | Fastest | Slow to land, but recurring and larger once landed |

## 5.2 Technical difference between A and B

The FPGA accelerator core — the HLS/RTL logic, the quantized CNN, the AXI-Stream pipeline — is identical in both. What differs is everything around the chip:

| Layer | Model A | Model B |
| --- | --- | --- |
| Form factor | Standalone enclosed board with its own case and mounting — must survive being added to an arbitrary drone | Bare SOM/daughtercard, no enclosure — mounts directly onto the OEM's PCB stack |
| Power input | Wide, unpredictable input range with its own internal regulation, since the host battery/rail is unknown | Regulated rail supplied to a known spec by the OEM's own power architecture |
| I/O connectors | Generic connectors (USB, UART, generic MIPI breakout) to fit whatever the drone happens to expose | Custom pinout matched exactly to the OEM's existing camera/LiDAR/flight-controller bus |
| Software/driver stack | Generic driver + abstraction layer covering PX4, ArduPilot, and unknown companion-computer setups | Direct integration into the OEM's specific, known firmware stack |
| EMI/thermal validation | Validated against worst-case assumptions — unknown enclosure, airflow, vibration | Validated once, inside the OEM's known airframe and thermal design |
| Qualification | Minimal — third-party accessory, liability mostly sits with the installer | Formal OEM-internal (or higher) qualification, since it becomes part of a certified product |

## 5.3 What it takes to build B out of A

Reused directly from A (~60–70% of the engineering): the FPGA bitstream (quantized/pruned CNN, AXI-Stream pipeline, HLS accelerator logic), the Vitis AI toolchain flow and model pruning pipeline, and the core validation methodology (mAP, latency, power benchmarks).

Net-new work required:

- Interface re-spec: re-target I/O to the OEM's exact camera/LiDAR/bus pinout — mostly re-wiring existing logic to different pins, not new logic (weeks).

- Power redesign: replace the generic wide-input regulation stage with a design matched to the OEM's specific rail — a board respin, not a chip respin.

- Physical redesign: convert from boxed/enclosed board to bare module/SOM matching the OEM's mechanical envelope — PCB respin and mechanical CAD, no change to the FPGA logic.

- Driver integration: replace the generic driver layer with tight integration into the OEM's specific firmware — typically the most underestimated piece of the effort.

- Joint validation/qualification: flight-test and thermal/EMI validation inside the OEM's actual airframe, run jointly with their engineers — a scheduling dependency as much as a technical one.

Estimate: roughly 3–6 months of focused engineering per straightforward OEM, built on top of A rather than in parallel with it.

# 6. How Model A Launches Model B

A is not a proof-of-concept to retire once B exists — it stays a running product line (Track 1) while B (Track 2) opens up on the back of it. The dependency runs in one direction:

- Credibility: no OEM signs a 9–18 month design-in with an unproven startup. A produces the real mAP, power-draw, and flight-hour data that becomes the entire case for a B pitch.

- Shared engineering: the hard core of B (bitstream, pruning pipeline, validation methodology) is already built and field-tested by the time B conversations start — B is a re-spin of packaging and integration, not a restart.

- Cash flow: A reaches revenue in 6–9 months and funds the runway needed to survive B's longer 9–18 month sales cycle, rather than raising purely against a slide deck.

- Product de-risking: field issues (thermal edge cases, quantization accuracy drift) surface on a single retrofit board sold to one operator, not after being embedded in an OEM's production line.

Sequencing summary: A validates the technology and buys credibility → credibility funds and unlocks B design-in conversations → B becomes the higher-margin, larger-scale revenue line running alongside A, not replacing it.